FICFINDER

Federated Fanfic Search with AI Ranking

Project Plan & Technical Specification

Version 1.0  |  March 2026

Platforms: AO3 + FanFiction.net

# 1. Executive Summary

FicFinder is a web-based fanfiction discovery tool that searches AO3 and FanFiction.net simultaneously, uses AI to rank results against natural language prompts, and presents findings in a live-updating table. All data is stored client-side. Infrastructure costs are projected under $15/month.

# 2. System Architecture

## 2.1 High-Level Pipeline

The query pipeline processes each user search through up to 5 stages, optimized to minimize AI API calls:

| Step | Action | Details |
| --- | --- | --- |
| 1 | Static Tag Mapping | Maps common tropes/tags to platform-specific search params. No LLM cost. Handles ~70% of queries. |
| 2 | LLM Decomposition (if needed) | Gemini Flash parses ambiguous prompts into structured filters per platform. ~1 API call. |
| 3 | Parallel Platform Fetch | Simultaneously queries AO3 and FFN. Results stream to client as they arrive. |
| 4 | Normalize & Deduplicate | Converts platform-specific results into a common schema. Removes cross-posted duplicates. |
| 5 | AI Ranking | Gemini Flash scores top 30-50 results against the original prompt. ~1 API call. |

Maximum LLM calls per search: 2 (many searches use 0-1)

Daily budget at free tier: ~500-1000 searches/day

## 2.2 Platform-Specific Scraping

### AO3 (Archive of Our Own)

- Richest tag system in fanfiction — canonical tags, tag wrangling, metatags

- Search URL pattern: archiveofourown.org/works/search?work_search[query]=...&work_search[freeform_ids][]=...

- Extractable fields: title, author, rating, word count, chapters, freeform tags, relationship tags, character tags, fandom tags, summary, kudos, hits, bookmarks, comments, date updated

- Rate limit: ~1 request per 5 seconds recommended. Aggressive scraping triggers IP blocks.

- Mitigation: server-side fetch via Cloud Run, respect rate limits, cache results for 6 hours

### FanFiction.net

- Simpler HTML structure, less granular tagging

- Search URL pattern: fanfiction.net/search/?keywords=...&type=story&match=any

- Extractable fields: title, author, rating, genre, chapters, word count, reviews, favorites, follows, date updated, status

- Actively blocks automated requests. Requires rotating headers and careful rate limiting.

## 2.3 Common Data Schema

All results from both platforms are normalized into this unified schema before ranking:

{

id: string,                    // unique identifier

platform: "ao3" | "ffn",        // source platform

title: string,

author: string,

url: string,                    // direct link to fic

rating: string,                 // G / T / M / E (AO3) or K-M (FFN)

wordCount: number,

chapters: string,               // "3/?" or "12/12"

status: "complete" | "in-progress",

tags: string[],                 // normalized tag list

summary: string,

stats: {

kudos: number,    hits: number,

bookmarks: number, reviews: number,

favs: number,     follows: number

},

matchScore: number,             // 0-100 from AI ranking

matchReason: string             // explanation of match

}

# 3. Static Tag Mapper

To conserve LLM API calls, a pre-built dictionary maps common fanfiction concepts to platform-specific search parameters. The LLM is only called for prompts that the mapper cannot fully resolve.

## 3.1 Mapper Categories

| Category | AO3 Mapping | FFN Mapping |
| --- | --- | --- |
| Tropes | Freeform tags (Enemies to Lovers, Slow Burn, Fix-It, etc.) | Keyword search + genre filter |
| Genres | Category tags (M/M, F/M, Gen, Multi) | Genre dropdown (Romance, Adventure, etc.) |
| Ratings | Rating filter (G, T, M, E) | Rating filter (K, K+, T, M) |
| Length | Word count range filter | Word count range filter |
| Status | Complete works only toggle | Status filter (Complete / In-Progress) |
| Fandoms | Fandom tag filter | Category + crossover filter |

## 3.2 Mapper Logic

The mapper runs a confidence check on each prompt. If it can map >80% of the prompt’s intent to known tags, it proceeds without the LLM. If confidence is below 80%, it passes the prompt to Gemini Flash for decomposition. This threshold is tunable based on observed query patterns.

# 4. AI Integration

## 4.1 Provider: Google Gemini Flash

| Parameter | Value |
| --- | --- |
| Model | Gemini 2.0 Flash |
| Free Tier | 1,500 requests/day, 1M tokens/day |
| Latency | ~200-500ms per call |
| Fallback | Cloudflare Workers AI (Llama 3) or skip ranking |
| Cost Beyond Free | $0.10 per 1M input tokens |

## 4.2 LLM Call #1: Query Decomposition

Only triggered when the static tag mapper confidence is below 80%. The prompt instructs Gemini to return structured JSON:

System: You are a fanfiction search query parser.

Given a natural language prompt, extract:

- ao3_tags: string[]    (canonical AO3 freeform tags)

- ao3_filters: {}       (rating, word count, status, etc.)

- ffn_keywords: string  (search keywords for FFN)

- ffn_filters: {}       (genre, rating, length range)

Return JSON only. No explanation.

## 4.3 LLM Call #2: Result Ranking

Receives the top 30-50 results (title + tags + summary only) and the original prompt. Returns a ranked list with scores (0-100) and one-line match explanations. This is batched into a single API call.

# 5. Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SSR for SEO, API routes for scraping, React for UI |
| Styling | Tailwind CSS | Rapid prototyping, utility-first |
| Data Table | TanStack Table v8 | Sorting, filtering, virtualization for large result sets |
| Client Storage | IndexedDB (via Dexie.js) | Stores search history, cached results, user preferences locally |
| Export | SheetJS (xlsx) | Client-side Excel/CSV generation |
| HTML Parsing | Cheerio | Server-side DOM parsing for scraping AO3/FFN |
| Hosting | Google Cloud Run | Pay-per-request, scales to zero, handles scraping server-side |
| AI | Gemini Flash API | Free tier: 1,500 req/day. Cheapest option at scale. |
| Cache | Redis (Cloud Run sidecar) | TTL-based cache for repeated queries (6hr expiry) |

# 6. Project File Structure

ficfinder/

├── app/

│   ├── page.tsx                  # Main search UI

│   ├── layout.tsx                # Root layout

│   └── api/

│       ├── search/route.ts       # Orchestrates the full pipeline

│       ├── scrape/ao3/route.ts   # AO3 scraper endpoint

│       └── scrape/ffn/route.ts   # FFN scraper endpoint

├── lib/

│   ├── scrapers/

│   │   ├── ao3.ts                # AO3 HTML parsing + search URL builder

│   │   └── ffn.ts                # FFN HTML parsing + search URL builder

│   ├── ai/

│   │   ├── gemini.ts             # Gemini API client

│   │   ├── tag-mapper.ts         # Static tag → platform mapping

│   │   └── ranker.ts             # AI ranking prompt + response parser

│   ├── schema/

│   │   ├── types.ts              # TypeScript interfaces

│   │   └── normalize.ts          # Platform result → common schema

│   └── storage/

│       └── db.ts                 # Dexie.js IndexedDB wrapper

├── components/

│   ├── SearchBar.tsx             # Prompt input + submit

│   ├── ResultsTable.tsx          # TanStack Table with live updates

│   ├── ExportButton.tsx          # CSV/XLSX export via SheetJS

│   ├── SearchHistory.tsx         # Past searches from IndexedDB

│   └── StatusIndicator.tsx       # Shows pipeline progress

├── data/

│   └── tag-dictionary.json       # Pre-built tag mappings

├── Dockerfile                        # Cloud Run deployment

├── package.json

└── tsconfig.json

# 7. UI Specification

## 7.1 Search Interface

A single-page app with a prominent search bar at top. The user types a natural language prompt and hits search. Below the search bar, a status indicator shows pipeline progress (Parsing query... Searching AO3... Searching FFN... Ranking results...).

## 7.2 Results Table Columns

| Column | Sortable | Description |
| --- | --- | --- |
| Rank | Yes | AI match score position (1 = best match) |
| Title | Yes | Fic title, clickable link to source |
| Platform | Yes | AO3 or FFN badge |
| Author | Yes | Author name with profile link |
| Rating | Yes | Content rating (normalized across platforms) |
| Words | Yes | Word count formatted (e.g., 52.3k) |
| Status | Yes | Complete or In-Progress |
| Tags | No | Top 5 tags, expandable |
| Match Score | Yes | 0-100 AI relevance score |
| Match Reason | No | One-line explanation from AI |

## 7.3 Export

Export button generates .xlsx or .csv client-side using SheetJS. Includes all visible columns plus the full tag list and summary. File is named ficfinder-[query-slug]-[timestamp].xlsx.

## 7.4 Search History

Stored in IndexedDB via Dexie.js. Each entry saves: the original prompt, parsed filters, result count, timestamp, and a reference to cached results. Users can re-run past searches (using cache if within TTL) or clear history.

# 8. Optimization Strategy

## 8.1 Caching Layers

| Layer | Storage | TTL | Purpose |
| --- | --- | --- | --- |
| Server Cache | Redis | 6 hours | Avoid re-scraping identical queries |
| Client Cache | IndexedDB | 24 hours | Instant re-display of past searches |
| Tag Mapper | In-memory JSON | Static | Eliminate LLM calls for common queries |

## 8.2 Rate Limiting & Budget Protection

- Per-user rate limit: 20 searches per hour (enforced server-side via IP or session token)

- Global daily LLM budget counter: if approaching 1,500 calls, degrade gracefully (skip ranking, use tag-match-only scoring)

- AO3 scraping: max 1 request per 5 seconds, with exponential backoff on 429/503 responses

- FFN scraping: randomized delays (3-8 seconds), rotating User-Agent headers

# 9. Cost Estimates

| Service | Free Tier | At ~500 searches/day |
| --- | --- | --- |
| Gemini Flash API | 1,500 req/day, 1M tokens/day | $0/mo |
| Google Cloud Run | 2M requests/mo free | $5-10/mo |
| Redis (Memorystore or sidecar) | N/A | $0-5/mo |
| Domain | N/A | ~$12/yr |
| TOTAL |  | < $15/mo |

# 10. Development Phases

| Phase | Deliverables | Estimated Time | Dependencies |
| --- | --- | --- | --- |
| 1 | Next.js scaffold, Cloud Run deploy, Gemini API integration | 2-3 days | GCP account |
| 2 | AO3 scraper + FFN scraper with HTML parsing | 3-5 days | Phase 1 |
| 3 | Static tag mapper dictionary (100+ tropes) | 2-3 days | None |
| 4 | Search pipeline orchestration + AI ranking | 3-4 days | Phases 1-3 |
| 5 | UI: search bar, results table, export, history | 4-5 days | Phases 1-4 |
| 6 | Redis caching, rate limiting, budget protection | 2-3 days | Phase 4 |
| 7 | Testing, polish, deploy to production | 2-3 days | All |

Total estimated development time: 18-26 days (solo developer)

# 11. Deployment & Infrastructure

## 11.1 Deployment Stack

The application is containerized with Docker and deployed to Google Cloud Run. Cloud Run handles HTTPS termination, auto-scaling, and scales to zero when idle (no traffic = no cost). The full deployment path is: Docker container → Google Artifact Registry → Cloud Run.

## 11.2 Why Cloud Run

| Feature | Detail |
| --- | --- |
| Scale to Zero | No traffic = no cost. Pay only when requests are being served. |
| Auto-scaling | Handles traffic spikes automatically. No Kubernetes config needed. |
| Free Tier | 2M requests/month, 360k vCPU-seconds/month |
| Built-in HTTPS | SSL/TLS managed automatically. Custom domain support included. |
| Native Docker | Deploy any Docker container directly. No vendor lock-in. |

## 11.3 Dockerfile

FROM node:20-alpine

WORKDIR /app

COPY package*.json ./

RUN npm ci --only=production

COPY . .

RUN npm run build

EXPOSE 8080

CMD ["npm", "start"]

Cloud Run requires port 8080 by default. Next.js needs a small config tweak: set the PORT environment variable or update next.config.js to listen on 8080.

## 11.4 Redis / Caching Layer

| Option | Cost | Notes |
| --- | --- | --- |
| Upstash Redis (Recommended) | Free tier: 10k commands/day | Serverless, HTTP-based, no VPC needed. Best fit for Cloud Run. |
| Google Memorystore | ~$30/mo minimum | Managed Redis. Overkill for early stage. Consider if scaling beyond free tier. |

## 11.5 CI/CD Pipeline

GitHub Actions automates the build and deploy process. On every push to the main branch: build the Docker image, push to Google Artifact Registry, then deploy to Cloud Run. Google provides a ready-made GitHub Action for this workflow.

Push to main

→ GitHub Actions triggers

→ docker build + docker push to Artifact Registry

→ gcloud run deploy ficfinder --image [registry-url]

## 11.6 Environment Variables

Managed via Cloud Run console or set at deploy time. Never committed to source control.

| Variable | Purpose |
| --- | --- |
| GEMINI_API_KEY | Google Gemini Flash API key |
| UPSTASH_REDIS_URL | Upstash Redis REST endpoint URL |
| UPSTASH_REDIS_TOKEN | Upstash Redis authentication token |
| RATE_LIMIT_PER_HOUR | Per-user search rate limit (default: 20) |
| DAILY_LLM_BUDGET | Max Gemini API calls per day (default: 1400, buffer below 1500 limit) |

## 11.7 Updated File Structure

Deployment-related files added to the project root:

ficfinder/

├── Dockerfile                  # Multi-stage build for Cloud Run

├── .dockerignore                # node_modules, .git, .env

├── .github/

│   └── workflows/

│       └── deploy.yml    # GitHub Actions CI/CD pipeline

├── .env.example                 # Template for env vars

└── ...                          # (rest of project as in Section 6)

# 12. Future Enhancements

- Additional platforms: Wattpad, SpaceBattles, SufficientVelocity, Royal Road

- Embedding-based semantic search: pre-compute summary embeddings for vector similarity (eliminates ranking LLM call)

- User accounts with synced bookmarks across platforms

- Personalized recommendations based on reading history

- Browser extension for one-click save-to-FicFinder from any platform

- Premium tier with higher rate limits and priority ranking

# 13. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AO3/FFN blocks scraping | High — core functionality breaks | Respect rate limits, use caching aggressively, implement proxy rotation as last resort |
| Gemini free tier insufficient | Medium — degraded ranking | Graceful fallback to tag-only scoring; Cloudflare Workers AI as backup |
| Platform HTML changes | Medium — scraper breaks | Modular scraper design, automated smoke tests, community-reported breakage alerts |
| ToS enforcement / legal | High — cease & desist | Only store metadata, never fic content. Link back to source. Comply immediately with takedown requests. |